Chốt thẳng

Dự án nên làm là VisionFlow Studio, nhưng không build theo kiểu “làm từng layer database/API/UI” vì Codex rất dễ sinh ra một đống code chết. Build theo vertical slice: upload media → tạo dataset version → annotate → tạo pipeline → chạy job → xem prediction/evaluation/timeline → export. Brief hiện tại đã xác định đúng xương sống: media ingestion, dataset versioning, annotation storage, job queue, inference worker, artifact storage, model registry, audit log, export pipeline.

Điểm backend cốt lõi: Dataset Versioning + Annotation Engine + Inference Job Orchestrator. Không phải auth. Không phải upload. Không phải dashboard. Auth chỉ là phụ trợ.

1. Operating model: dùng GSD + Emil + Impeccable + Taste như thế nào

GSD cho execution

Cài local vào repo Codex:

npx get-shit-done-cc --codex --local

GSD hiện hỗ trợ Codex, có verify bằng $gsd-help, và cài skill vào ./.codex/skills/ khi dùng local install.

Flow chuẩn:

$gsd-help
$gsd-new-project
$gsd-discuss-phase 1 --batch
$gsd-plan-phase 1
$gsd-execute-phase 1
$gsd-verify-work 1

GSD execute theo wave, dùng context mới cho từng plan, commit atomic theo task, rồi verify theo mục tiêu phase. Điểm quan trọng: chia plan theo vertical slice tốt hơn chia theo layer ngang vì GSD tự nói independent plans parallelize tốt hơn khi mỗi plan là feature end-to-end.

Impeccable cho design QA

Cài:

npx skills add pbakaus/impeccable

Impeccable có command kiểu audit, polish, critique, typeset; dùng để ép UI không bị “dashboard SaaS generic”. Nó hỗ trợ Codex CLI theo trang cài đặt.

Bạn dùng sau mỗi phase frontend:

/impeccable audit annotation canvas
/impeccable polish pipeline builder
/impeccable critique job detail

Taste Skill cho frontend premium

Cài:

npx skills add https://github.com/Leonxlnx/taste-skill

Taste Skill có gpt-taste dành cho GPT/Codex, mạnh hơn về layout variance, GSAP direction và anti-slop rules. Với dự án này, dùng setting:

DESIGN_VARIANCE = 7
MOTION_INTENSITY = 7
VISUAL_DENSITY = 8

Vì VisionFlow là technical product UI, không phải landing page luxury rỗng.

Emil-style motion discipline

Không animate cho vui. Motion phải giúp người dùng hiểu trạng thái: scan, lock, diff, progress, failed, confidence. Emil Kowalski tập trung vào UI “looks, feels, behaves” và có nhiều writing về animation, good-vs-great animation, practical animation tips.

Rule áp dụng:

Motion = state transition, not decoration.
Bounding box appears because detector found object.
Pipeline edge pulses because data is flowing.
Timeline morphs because frame changed.
Diff color appears because version changed.

2. Kiến trúc đúng cho VisionFlow Studio

apps/
  web/                 React + Vite + TS + Tailwind + shadcn/ui
  api/                 NestJS + Prisma + OpenAPI
  cv-worker/           FastAPI + OpenCV + ONNX Runtime
packages/
  contracts/           Zod DTO, shared types
  ui/                  shared UI primitives
  motion/              motion recipes
  config/              eslint, tsconfig
infra/
  docker-compose.yml   postgres, redis, minio
  prisma/
docs/
  architecture/
  decisions/
  demo-script.md

Backend nên dùng NestJS vì module/provider architecture hợp với domain tách lớp: projects, media, datasets, annotations, pipelines, jobs, evaluations. NestJS dùng module để tổ chức app và provider để inject service/repository/helper. Prisma hợp vì TypeScript-first và dùng tốt với dependency injection trong NestJS.

Queue dùng BullMQ + Redis. BullMQ định nghĩa Queue là list job chờ xử lý, Worker là instance nhận và hoàn thành job; nếu worker throw exception thì job chuyển failed.

Pipeline builder dùng React Flow vì nó chuyên cho node-based editor, interactive diagrams, nodes/edges/handles. Annotation canvas dùng React Konva vì nó cho vẽ canvas bằng React components, drag/drop, events, Transformer resize/move. Model inference dùng ONNX Runtime Python vì InferenceSession là class chính để load/run ONNX model.

3. Domain model chuẩn

Đừng để schema bị “CRUD app”. Schema phải phản ánh product engine.

Project
  └── MediaAsset
  └── Dataset
        └── DatasetVersion
              └── DatasetVersionAsset
              └── AnnotationSet
                    └── Annotation
  └── ModelArtifact
  └── Pipeline
        └── PipelineDefinition JSON
  └── InferenceJob
        └── Prediction
        └── EvaluationReport
  └── AuditLog

V1 hard cut:

| Feature | V1 | V2 |
| --- | --- | --- |
| Manual bbox annotation | Yes | Improve |
| Dataset versioning | Yes | Branch/merge |
| ONNX inference | Yes | Multi-runtime |
| Mock detector | Yes | Keep for demo |
| Training model | No | Yes |
| Segmentation masks | No | Optional |
| Keypoints | No | Optional |
| Realtime collaboration | No | No need |
| Billing/team enterprise | No | No need |

Lý do: brief hiện tại cũng đã chốt V1 không train model; chỉ support upload ONNX, ONNX Runtime, manual annotation, dataset versioning, pipeline definition và evaluation report.

4. Roadmap GSD theo phase/wave

Phase 0 — Project boot + skill setup

Goal: repo chạy được, Codex hiểu project, skill sẵn sàng.

pnpm init
pnpm add -D turbo typescript eslint prettier
npx get-shit-done-cc --codex --local
npx skills add pbakaus/impeccable
npx skills add https://github.com/Leonxlnx/taste-skill

Deliverable:

apps/web boots on :5173
apps/api boots on :3000
apps/cv-worker boots on :8000
postgres/redis/minio run by docker compose

GSD:

$gsd-new-project
$gsd-discuss-phase 0 --batch
$gsd-plan-phase 0
$gsd-execute-phase 0
$gsd-verify-work 0

Phase 1 — Foundation vertical slice: project shell + contracts

Goal: người dùng vào app, thấy project, API có OpenAPI, DB có Prisma schema đầu tiên.

Wave 1:

| Plan | Scope | Files |
| --- | --- | --- |
| 1-01 Repo structure | monorepo, lint, formatting, env | package.json, turbo.json, .env.example |
| 1-02 Docker infra | Postgres, Redis, MinIO | infra/docker-compose.yml |
| 1-03 API skeleton | Nest modules, health, OpenAPI | apps/api/src/main.ts |
| 1-04 Web shell | layout, sidebar, dashboard empty | apps/web/src/app/* |

Verify:

pnpm lint
pnpm typecheck
pnpm test
docker compose up -d
curl localhost:3000/health

Phase 2 — Media ingestion

Goal: upload image/video, checksum, thumbnail, metadata, object storage.

Core behavior:

POST /api/media/upload
  -> validate MIME
  -> compute sha256
  -> store original in MinIO
  -> create MediaAsset row
  -> enqueue thumbnail/extract-frame job
  -> return asset

Tables:

media_assets
asset_derivatives
audit_logs

Frontend:

/medias
drag/drop uploader
asset grid
upload progress
thumbnail loading skeleton

Quality gate:

Duplicate file uses checksum dedupe.
Upload failure never creates broken DB row.
MinIO object key is deterministic.

Phase 3 — Dataset versioning

Goal: dataset không sửa trực tiếp; mọi thay đổi tạo version.

Rules:

Dataset is identity.
DatasetVersion is immutable snapshot.
DatasetVersionAsset maps asset to split.
AnnotationSet belongs to version.

API:

POST /api/datasets
POST /api/datasets/:id/versions
POST /api/dataset-versions/:versionId/assets
GET  /api/datasets/:id/versions

Frontend:

/datasets
/datasets/:id
/datasets/:id/versions/:versionId
version timeline
split summary
class distribution placeholder

Phase 4 — Annotation engine

Goal: bbox annotation lưu chuẩn, audit được, edit/delete được.

Geometry contract:

type BBoxGeometry = {
  x: number;
  y: number;
  width: number;
  height: number;
};

Tất cả bbox lưu theo image coordinate, không lưu viewport coordinate. Viewport zoom/pan chỉ là UI transform.

API:

GET    /api/assets/:assetId/annotations?annotationSetId=
POST   /api/annotations
PATCH  /api/annotations/:id
DELETE /api/annotations/:id
POST   /api/annotations/:id/review

Frontend:

/annotate/:assetId
zoom/pan
draw bbox
select bbox
move/resize bbox
label selector
keyboard shortcuts
save queue

Phase 5 — Visual pipeline builder

Goal: user tạo graph pipeline: Input → Resize → Detector → NMS → Output.

React Flow là lựa chọn đúng cho node editor vì nó render nodes/edges và quản lý interaction trong component <ReactFlow />.

Pipeline schema:

type PipelineDefinition = {
  version: 1;
  nodes: PipelineNode[];
  edges: PipelineEdge[];
};

type PipelineNode =
  | { id: string; type: "input"; params: {} }
  | { id: string; type: "resize"; params: { width: number; height?: number } }
  | { id: string; type: "hsv_filter"; params: { hMin: number; hMax: number; sMin: number; vMin: number } }
  | { id: string; type: "yolo_onnx"; params: { modelId: string; threshold: number } }
  | { id: string; type: "nms"; params: { iouThreshold: number } }
  | { id: string; type: "output"; params: {} };

type PipelineEdge = {
  id: string;
  source: string;
  target: string;
};

Quality gate:

Graph must have exactly one input and one output.
No cycles.
Every node except input has inbound edge.
Every node except output has outbound edge.
Detector node requires modelId.

Phase 6 — Inference job orchestrator

Goal: chạy async job thật.

Flow:

API creates inference_jobs row
API pushes BullMQ job
Worker pulls job
Worker calls cv-worker
Worker writes predictions
Worker writes evaluation report
Worker emits progress
UI receives SSE/WebSocket updates

States:

PENDING
QUEUED
RUNNING
SUCCEEDED
FAILED
CANCELLED

Rule: job state machine phải chặt. Không cho SUCCEEDED -> RUNNING, không cho FAILED -> SUCCEEDED trừ khi retry tạo job mới.

Phase 7 — CV worker

Goal: có Python FastAPI chạy được mock detector + ONNX detector.

ONNX Runtime Python dùng InferenceSession để load model và .run() để inference.

Endpoints:

POST /cv/extract-frames
POST /cv/run-pipeline
POST /cv/run-inference
POST /cv/evaluate

V1 detector modes:

mock_detector
onnx_detector

Mock detector cực kỳ quan trọng cho demo: không phụ thuộc model thật nhưng vẫn chứng minh BE/job/UI thật.

Phase 8 — Prediction overlay + evaluation

Goal: xem prediction trên ảnh/video frames; so với ground truth.

Evaluation v1:

IoU matching
TP / FP / FN
precision
recall
F1
per-class metrics
confusion matrix simple

UI:

/jobs/:id
live progress
worker logs
prediction overlay
GT vs prediction toggle
confidence threshold slider
metrics cards
failed asset list

Phase 9 — Timeline replay + motion polish

Goal: phần “wow”.

Motion for React hợp cho state-driven UI animation; docs nhấn vào prop-based animation, layout animation, gestures, scroll, exit animation.

Signature motion:

Detection scan reveal:
  idle -> scanning -> candidate -> locked

Timeline scrub:
  bbox previous frame -> bbox next frame using interpolation

Node execution:
  idle -> queued -> active -> succeeded/failed

Dataset diff:
  added boxes enter
  removed boxes exit
  changed boxes morph

Audit heatmap:
  quality issue intensity maps to opacity/size

Important: GSAP chỉ dùng cho sequence phức tạp như timeline scrub/scanline. Motion dùng cho component transitions. CSS dùng cho cheap hover/focus.

Phase 10 — Test, CI, README, demo

Goal: CV-ready portfolio artifact.

Testing:

Vitest for frontend logic
Playwright for critical flows
Jest/Supertest for API
Pytest for cv-worker
Prisma migration check
Docker compose smoke test

Demo script:

1. Login
2. Create project Parking Lot Vision
3. Upload 20 images
4. Create dataset v1
5. Annotate cars
6. Create pipeline Resize → Detector → NMS → Output
7. Run inference job
8. Watch live progress
9. Open prediction overlay
10. Open timeline replay
11. Compare GT vs prediction
12. Export YOLO/COCO

5. Code blueprint cốt lõi + breakdown từng dòng

Không thể breakdown từng dòng của cả codebase khi code chưa tồn tại. Đây là phần đúng hơn: breakdown từng dòng cho các file lõi mà Codex nên generate đầu tiên. Sau đó mỗi phase GSD sẽ tiếp tục sinh code theo cùng style.

5.1 inference.service.ts — tạo inference job

// L01
import { Injectable, BadRequestException } from "@nestjs/common";
// L02
import { Queue } from "bullmq";
// L03
import { PrismaService } from "../prisma/prisma.service";
// L04
import { CreateInferenceJobDto } from "./dto/create-inference-job.dto";

// L05
@Injectable()
// L06
export class InferenceService {
  // L07
  constructor(
    // L08
    private readonly prisma: PrismaService,
    // L09
    private readonly inferenceQueue: Queue,
    // L10
  ) {}

  // L11
  async createJob(projectId: string, dto: CreateInferenceJobDto) {
    // L12
    const datasetVersion = await this.prisma.datasetVersion.findFirst({
      // L13
      where: { id: dto.datasetVersionId, dataset: { projectId } },
      // L14
      include: { assets: true },
      // L15
    });

    // L16
    if (!datasetVersion) {
      // L17
      throw new BadRequestException("Dataset version does not exist in this project.");
      // L18
    }

    // L19
    if (datasetVersion.assets.length === 0) {
      // L20
      throw new BadRequestException("Dataset version has no assets.");
      // L21
    }

    // L22
    const pipeline = await this.prisma.pipeline.findFirst({
      // L23
      where: { id: dto.pipelineId, projectId },
      // L24
    });

    // L25
    if (!pipeline) {
      // L26
      throw new BadRequestException("Pipeline does not exist in this project.");
      // L27
    }

    // L28
    const job = await this.prisma.inferenceJob.create({
      // L29
      data: {
        // L30
        projectId,
        // L31
        datasetVersionId: dto.datasetVersionId,
        // L32
        pipelineId: dto.pipelineId,
        // L33
        modelId: dto.modelId ?? null,
        // L34
        status: "QUEUED",
        // L35
        progress: 0,
        // L36
      },
      // L37
    });

    // L38
    await this.inferenceQueue.add(
      // L39
      "run-inference",
      // L40
      { inferenceJobId: job.id, projectId },
      // L41
      {
        // L42
        attempts: 2,
        // L43
        removeOnComplete: false,
        // L44
        removeOnFail: false,
        // L45
      },
      // L46
    );

    // L47
    await this.prisma.auditLog.create({
      // L48
      data: {
        // L49
        projectId,
        // L50
        action: "INFERENCE_JOB_CREATED",
        // L51
        targetType: "InferenceJob",
        // L52
        targetId: job.id,
        // L53
        metadataJson: { pipelineId: dto.pipelineId },
        // L54
      },
      // L55
    });

    // L56
    return job;
    // L57
  }
  // L58
}

Breakdown

| Line | Ý nghĩa |
| --- | --- |
| L01 | Import exception và DI decorator của NestJS. |
| L02 | Import BullMQ Queue để enqueue job. |
| L03 | Inject PrismaService, mọi DB write/read đi qua đây. |
| L04 | DTO request từ controller. |
| L05 | Đánh dấu service là injectable provider. |
| L06 | Khai báo service quản lý inference. |
| L07-L10 | Constructor inject DB và queue. |
| L11 | Method tạo job theo projectId và request body. |
| L12-L15 | Check dataset version thuộc project hiện tại; include assets để biết có data không. |
| L16-L18 | Không có dataset version thì reject. Không trả 404 cũng được, nhưng BadRequest rõ hơn cho action invalid. |
| L19-L21 | Dataset rỗng thì không chạy job. |
| L22-L24 | Check pipeline thuộc project. |
| L25-L27 | Pipeline sai project hoặc không tồn tại thì reject. |
| L28-L37 | Tạo DB row trước khi push queue để UI có job ID ngay. |
| L34 | Trạng thái ban đầu là QUEUED, không phải PENDING, vì đã chuẩn bị enqueue. |
| L38-L46 | Đẩy job vào BullMQ. |
| L42 | Retry 2 lần cho lỗi tạm thời. |
| L43-L44 | Không xóa job khỏi Redis để debug portfolio/demo. |
| L47-L55 | Ghi audit log. |
| L56 | Trả job cho frontend. |

5.2 worker.ts — xử lý BullMQ job

// L01
import { Worker, Job } from "bullmq";
// L02
import { PrismaClient } from "@prisma/client";
// L03
import axios from "axios";

// L04
const prisma = new PrismaClient();
// L05
const redisConnection = { host: process.env.REDIS_HOST ?? "localhost", port: 6379 };
// L06
const cvWorkerUrl = process.env.CV_WORKER_URL ?? "http://localhost:8000";

// L07
type InferenceJobPayload = {
  // L08
  inferenceJobId: string;
  // L09
  projectId: string;
  // L10
};

// L11
async function processInference(job: Job<InferenceJobPayload>) {
  // L12
  const { inferenceJobId, projectId } = job.data;

  // L13
  await prisma.inferenceJob.update({
    // L14
    where: { id: inferenceJobId },
    // L15
    data: { status: "RUNNING", startedAt: new Date(), progress: 1 },
    // L16
  });

  // L17
  const inferenceJob = await prisma.inferenceJob.findFirstOrThrow({
    // L18
    where: { id: inferenceJobId, projectId },
    // L19
    include: {
      // L20
      datasetVersion: { include: { assets: { include: { asset: true } } } },
      // L21
      pipeline: true,
      // L22
      model: true,
      // L23
    },
    // L24
  });

  // L25
  const response = await axios.post(`${cvWorkerUrl}/cv/run-pipeline`, {
    // L26
    jobId: inferenceJob.id,
    // L27
    pipeline: inferenceJob.pipeline.definitionJson,
    // L28
    modelArtifactKey: inferenceJob.model?.artifactKey ?? null,
    // L29
    assets: inferenceJob.datasetVersion.assets.map((row) => ({
      // L30
      assetId: row.asset.id,
      // L31
      storageKey: row.asset.storageKey,
      // L32
      width: row.asset.width,
      // L33
      height: row.asset.height,
      // L34
    })),
    // L35
  });

  // L36
  const predictions = response.data.predictions;

  // L37
  await prisma.$transaction([
    // L38
    prisma.prediction.createMany({
      // L39
      data: predictions.map((prediction: any) => ({
        // L40
        inferenceJobId,
        // L41
        assetId: prediction.assetId,
        // L42
        labelClassId: prediction.labelClassId ?? null,
        // L43
        geometryJson: prediction.geometry,
        // L44
        confidence: prediction.confidence,
        // L45
        metadataJson: prediction.metadata ?? {},
        // L46
      })),
      // L47
    }),
    // L48
    prisma.inferenceJob.update({
      // L49
      where: { id: inferenceJobId },
      // L50
      data: { status: "SUCCEEDED", completedAt: new Date(), progress: 100 },
      // L51
    }),
    // L52
  ]);

  // L53
  await job.updateProgress(100);
  // L54
}

// L55
new Worker<InferenceJobPayload>("inference", processInference, { connection: redisConnection });

Breakdown

| Line | Ý nghĩa |
| --- | --- |
| L01 | Worker nhận job từ BullMQ. |
| L02 | PrismaClient cho worker process độc lập, không nằm trong Nest DI. |
| L03 | HTTP client để gọi Python cv-worker. |
| L04 | Khởi tạo Prisma. |
| L05 | Redis connection. Về sau đổi thành env đầy đủ. |
| L06 | URL cv-worker. |
| L07-L10 | Payload queue tối giản: chỉ cần job ID + project ID. Không nhét data lớn vào Redis. |
| L11 | Handler chính. |
| L12 | Lấy payload. |
| L13-L16 | Mark job RUNNING. |
| L17-L24 | Load full context: dataset assets, pipeline, model. |
| L25-L35 | Gọi Python worker. |
| L27 | Gửi pipeline JSON để Python execute. |
| L29-L34 | Chỉ gửi metadata asset cần thiết. |
| L36 | Nhận prediction. |
| L37-L52 | Transaction: lưu prediction và mark job succeeded cùng lúc. |
| L53 | Update progress BullMQ. |
| L55 | Start worker process. |

Điểm cần cải thiện ở phase sau: lỗi phải try/catch, update FAILED, ghi errorMessage, emit progress per asset.

5.3 cv-worker/app/main.py — mock/ONNX inference endpoint

# L01
from fastapi import FastAPI, HTTPException
# L02
from pydantic import BaseModel
# L03
from typing import Any, Optional
# L04
import random

# L05
app = FastAPI(title="VisionFlow CV Worker")

# L06
class AssetInput(BaseModel):
    # L07
    assetId: str
    # L08
    storageKey: str
    # L09
    width: int
    # L10
    height: int

# L11
class RunPipelineRequest(BaseModel):
    # L12
    jobId: str
    # L13
    pipeline: dict[str, Any]
    # L14
    modelArtifactKey: Optional[str] = None
    # L15
    assets: list[AssetInput]

# L16
@app.get("/health")
# L17
def health():
    # L18
    return {"ok": True}

# L19
@app.post("/cv/run-pipeline")
# L20
def run_pipeline(req: RunPipelineRequest):
    # L21
    if not req.assets:
        # L22
        raise HTTPException(status_code=400, detail="No assets provided")

    # L23
    predictions = []

    # L24
    for asset in req.assets:
        # L25
        box_width = max(32, asset.width // 4)
        # L26
        box_height = max(32, asset.height // 5)
        # L27
        x = random.randint(0, max(0, asset.width - box_width))
        # L28
        y = random.randint(0, max(0, asset.height - box_height))

        # L29
        predictions.append({
            # L30
            "assetId": asset.assetId,
            # L31
            "labelClassId": None,
            # L32
            "geometry": {
                # L33
                "type": "bbox",
                # L34
                "x": x,
                # L35
                "y": y,
                # L36
                "width": box_width,
                # L37
                "height": box_height,
                # L38
            },
            # L39
            "confidence": round(random.uniform(0.65, 0.98), 3),
            # L40
            "metadata": {"runtime": "mock_detector"},
            # L41
        })

    # L42
    return {
        # L43
        "jobId": req.jobId,
        # L44
        "predictionCount": len(predictions),
        # L45
        "predictions": predictions,
        # L46
    }

Breakdown

| Line | Ý nghĩa |
| --- | --- |
| L01-L04 | FastAPI, schema validation, typing, random mock. |
| L05 | App title. |
| L06-L10 | Asset input DTO. |
| L11-L15 | Request DTO cho pipeline run. |
| L16-L18 | Healthcheck. |
| L19-L20 | Endpoint inference. |
| L21-L22 | Không có asset thì reject. |
| L23 | Mảng prediction output. |
| L24 | Loop qua từng asset. |
| L25-L26 | Tạo bbox mock theo kích thước ảnh. |
| L27-L28 | Random vị trí bbox nhưng không vượt biên ảnh. |
| L29-L41 | Append prediction theo contract backend. |
| L32-L38 | Geometry chuẩn bbox. |
| L39 | Confidence giả lập. |
| L40 | Metadata cho biết runtime là mock. |
| L42-L46 | Response trả về cho Node worker. |

Đây là mock nhưng không rác. Nó giữ đúng API contract, giúp frontend/job/evaluation chạy trước khi có model thật.

5.4 bbox.ts — geometry chuẩn cho annotation

// L01
export type BBox = {
  // L02
  x: number;
  // L03
  y: number;
  // L04
  width: number;
  // L05
  height: number;
  // L06
};

// L07
export type Viewport = {
  // L08
  scale: number;
  // L09
  offsetX: number;
  // L10
  offsetY: number;
  // L11
};

// L12
export function imageToScreen(box: BBox, viewport: Viewport): BBox {
  // L13
  return {
    // L14
    x: box.x * viewport.scale + viewport.offsetX,
    // L15
    y: box.y * viewport.scale + viewport.offsetY,
    // L16
    width: box.width * viewport.scale,
    // L17
    height: box.height * viewport.scale,
    // L18
  };
  // L19
}

// L20
export function screenToImage(box: BBox, viewport: Viewport): BBox {
  // L21
  return {
    // L22
    x: (box.x - viewport.offsetX) / viewport.scale,
    // L23
    y: (box.y - viewport.offsetY) / viewport.scale,
    // L24
    width: box.width / viewport.scale,
    // L25
    height: box.height / viewport.scale,
    // L26
  };
  // L27
}

// L28
export function clampBBox(box: BBox, imageWidth: number, imageHeight: number): BBox {
  // L29
  const x = Math.max(0, Math.min(box.x, imageWidth));
  // L30
  const y = Math.max(0, Math.min(box.y, imageHeight));
  // L31
  const right = Math.max(x, Math.min(box.x + box.width, imageWidth));
  // L32
  const bottom = Math.max(y, Math.min(box.y + box.height, imageHeight));

  // L33
  return {
    // L34
    x,
    // L35
    y,
    // L36
    width: right - x,
    // L37
    height: bottom - y,
    // L38
  };
  // L39
}

Breakdown

| Line | Ý nghĩa |
| --- | --- |
| L01-L06 | BBox canonical type. |
| L07-L11 | Viewport transform: zoom + pan. |
| L12 | Convert image coordinate sang screen coordinate. |
| L14-L15 | Scale rồi cộng offset. |
| L16-L17 | Width/height chỉ scale, không cộng offset. |
| L20 | Convert screen coordinate về image coordinate để lưu DB. |
| L22-L23 | Trừ offset trước, rồi chia scale. |
| L24-L25 | Width/height chia scale. |
| L28 | Clamp bbox trong biên ảnh. |
| L29-L30 | Clamp top-left. |
| L31-L32 | Clamp bottom-right. |
| L33-L38 | Trả bbox hợp lệ. |

Rule sống còn: DB chỉ lưu image coordinate. Nếu Codex lưu screen coordinate vào DB, annotation sẽ hỏng khi zoom/pan hoặc đổi kích thước viewer.

6. Prisma schema khung

Codex nên tạo schema theo hướng này, rồi refine qua migration.

model Project {
  id        String   @id @default(cuid())
  name      String
  createdAt DateTime @default(now())
  updatedAt DateTime @updatedAt

  mediaAssets   MediaAsset[]
  datasets      Dataset[]
  labelClasses  LabelClass[]
  models        ModelArtifact[]
  pipelines     Pipeline[]
  inferenceJobs InferenceJob[]
  auditLogs     AuditLog[]
}

model MediaAsset {
  id           String   @id @default(cuid())
  projectId    String
  type         AssetType
  storageKey   String
  thumbnailKey String?
  width        Int?
  height       Int?
  durationMs   Int?
  frameCount   Int?
  checksum     String
  metadataJson Json     @default("{}")
  createdAt    DateTime @default(now())

  project Project @relation(fields: [projectId], references: [id])

  versionLinks DatasetVersionAsset[]
  annotations  Annotation[]
  predictions  Prediction[]

  @@unique([projectId, checksum])
  @@index([projectId, createdAt])
}

model Dataset {
  id          String   @id @default(cuid())
  projectId   String
  name        String
  description String?
  createdAt   DateTime @default(now())

  project  Project          @relation(fields: [projectId], references: [id])
  versions DatasetVersion[]

  @@index([projectId])
}

model DatasetVersion {
  id              String               @id @default(cuid())
  datasetId       String
  version         Int
  status          DatasetVersionStatus @default(DRAFT)
  parentVersionId String?
  createdAt       DateTime             @default(now())

  dataset Dataset @relation(fields: [datasetId], references: [id])

  assets         DatasetVersionAsset[]
  annotationSets AnnotationSet[]
  inferenceJobs  InferenceJob[]

  @@unique([datasetId, version])
}

model DatasetVersionAsset {
  id               String @id @default(cuid())
  datasetVersionId String
  assetId          String
  split            DatasetSplit @default(UNASSIGNED)
  createdAt        DateTime @default(now())

  datasetVersion DatasetVersion @relation(fields: [datasetVersionId], references: [id])
  asset          MediaAsset     @relation(fields: [assetId], references: [id])

  @@unique([datasetVersionId, assetId])
}

model LabelClass {
  id        String @id @default(cuid())
  projectId String
  name      String
  color     String
  type      LabelType @default(BBOX)

  project Project @relation(fields: [projectId], references: [id])

  annotations Annotation[]
  predictions Prediction[]

  @@unique([projectId, name])
}

model AnnotationSet {
  id               String @id @default(cuid())
  datasetVersionId String
  name             String
  status           AnnotationSetStatus @default(DRAFT)
  createdAt        DateTime @default(now())

  datasetVersion DatasetVersion @relation(fields: [datasetVersionId], references: [id])
  annotations    Annotation[]
}

model Annotation {
  id              String @id @default(cuid())
  annotationSetId String
  assetId         String
  labelClassId    String
  type            LabelType
  geometryJson    Json
  confidence      Float?
  source          AnnotationSource @default(MANUAL)
  createdAt       DateTime @default(now())
  updatedAt       DateTime @updatedAt

  annotationSet AnnotationSet @relation(fields: [annotationSetId], references: [id])
  asset         MediaAsset    @relation(fields: [assetId], references: [id])
  labelClass    LabelClass    @relation(fields: [labelClassId], references: [id])

  @@index([annotationSetId, assetId])
}

model ModelArtifact {
  id          String @id @default(cuid())
  projectId   String
  name        String
  type        ModelType
  runtime     ModelRuntime
  artifactKey String
  configJson  Json @default("{}")
  createdAt   DateTime @default(now())

  project Project @relation(fields: [projectId], references: [id])

  inferenceJobs InferenceJob[]
}

model Pipeline {
  id             String @id @default(cuid())
  projectId      String
  name           String
  definitionJson Json
  createdAt      DateTime @default(now())
  updatedAt      DateTime @updatedAt

  project Project @relation(fields: [projectId], references: [id])

  inferenceJobs InferenceJob[]
}

model InferenceJob {
  id               String @id @default(cuid())
  projectId         String
  datasetVersionId  String
  pipelineId        String
  modelId           String?
  status            InferenceJobStatus @default(QUEUED)
  progress          Int @default(0)
  startedAt         DateTime?
  completedAt       DateTime?
  errorMessage      String?
  createdAt         DateTime @default(now())

  project        Project        @relation(fields: [projectId], references: [id])
  datasetVersion DatasetVersion @relation(fields: [datasetVersionId], references: [id])
  pipeline       Pipeline       @relation(fields: [pipelineId], references: [id])
  model          ModelArtifact? @relation(fields: [modelId], references: [id])

  predictions       Prediction[]
  evaluationReports EvaluationReport[]

  @@index([projectId, status, createdAt])
}

model Prediction {
  id             String @id @default(cuid())
  inferenceJobId String
  assetId        String
  labelClassId   String?
  geometryJson   Json
  confidence     Float
  metadataJson   Json @default("{}")

  inferenceJob InferenceJob @relation(fields: [inferenceJobId], references: [id])
  asset        MediaAsset   @relation(fields: [assetId], references: [id])
  labelClass   LabelClass?  @relation(fields: [labelClassId], references: [id])

  @@index([inferenceJobId, assetId])
}

model EvaluationReport {
  id                    String @id @default(cuid())
  inferenceJobId         String
  metricsJson            Json
  confusionMatrixJson    Json?
  artifactKey            String?
  createdAt              DateTime @default(now())

  inferenceJob InferenceJob @relation(fields: [inferenceJobId], references: [id])
}

model AuditLog {
  id           String @id @default(cuid())
  projectId    String
  actorId      String?
  action       String
  targetType   String
  targetId     String
  metadataJson Json @default("{}")
  createdAt    DateTime @default(now())

  project Project @relation(fields: [projectId], references: [id])

  @@index([projectId, createdAt])
}

enum AssetType {
  IMAGE
  VIDEO
  FRAME
}

enum DatasetVersionStatus {
  DRAFT
  LOCKED
  ARCHIVED
}

enum DatasetSplit {
  TRAIN
  VALID
  TEST
  UNASSIGNED
}

enum LabelType {
  BBOX
  MASK
  KEYPOINT
}

enum AnnotationSetStatus {
  DRAFT
  REVIEWING
  APPROVED
  REJECTED
}

enum AnnotationSource {
  MANUAL
  MODEL
  IMPORT
}

enum ModelType {
  DETECTION
  CLASSIFICATION
  SEGMENTATION
}

enum ModelRuntime {
  MOCK
  ONNX
  ULTRALYTICS
}

enum InferenceJobStatus {
  QUEUED
  RUNNING
  SUCCEEDED
  FAILED
  CANCELLED
}

7. Frontend route map

/
  landing with animated detection scene

/app
  dashboard

/app/projects/:projectId
  project overview

/app/projects/:projectId/media
  media grid + upload

/app/projects/:projectId/datasets
  dataset list

/app/projects/:projectId/datasets/:datasetId
  dataset detail + versions

/app/projects/:projectId/datasets/:datasetId/versions/:versionId
  version asset grid + quality summary

/app/projects/:projectId/annotate/:assetId
  annotation canvas

/app/projects/:projectId/pipelines
  pipeline list

/app/projects/:projectId/pipelines/:pipelineId
  React Flow builder

/app/projects/:projectId/jobs
  inference job list

/app/projects/:projectId/jobs/:jobId
  job detail + prediction overlay + logs

/app/projects/:projectId/evaluation/:reportId
  metrics + confusion matrix

/app/projects/:projectId/audit-log
  audit trail

8. Motion system spec

Token

export const motionTokens = {
  springFast: { type: "spring", stiffness: 420, damping: 32 },
  springSoft: { type: "spring", stiffness: 260, damping: 26 },
  easeScan: [0.22, 1, 0.36, 1],
  durationFast: 0.18,
  durationBase: 0.32,
  durationSlow: 0.7,
};

States

bbox:
  idle
  drawing
  selected
  scanning
  locked
  lowConfidence
  rejected

pipelineNode:
  idle
  queued
  active
  succeeded
  failed

job:
  queued
  running
  succeeded
  failed
  cancelled

Animation gates

| Interaction | Animation | Purpose |
| --- | --- | --- |
| BBox appears | scan reveal | communicates detection |
| BBox selected | handles fade/scale | communicates editability |
| Node running | edge particle flow | communicates data flow |
| Job progress | smooth progress fill | communicates async progress |
| Timeline scrub | bbox morph | preserves visual continuity |
| Version diff | add/remove/change transition | communicates dataset mutation |

9. Codex master prompt

Paste cái này vào Codex khi bắt đầu repo.

You are building VisionFlow Studio, a fullstack computer vision platform.

Product:
- Users upload images/videos.
- Users create datasets and immutable dataset versions.
- Users annotate bounding boxes.
- Users create visual preprocessing/inference pipelines with a node editor.
- Users run asynchronous inference jobs.
- The system stores predictions, evaluation reports, logs, and export artifacts.
- UI must feel premium, technical, motion-rich, and non-generic.

Stack:
- Monorepo with pnpm + turbo.
- apps/web: React + Vite + TypeScript + Tailwind + shadcn/ui + Motion + React Flow + React Konva + TanStack Query + Zustand.
- apps/api: NestJS + Prisma + PostgreSQL + Redis + BullMQ + MinIO + OpenAPI.
- apps/cv-worker: Python FastAPI + OpenCV + ONNX Runtime + Pillow + NumPy.
- infra: Docker Compose for Postgres, Redis, MinIO.

Hard scope:
- V1 supports bbox annotations only.
- V1 supports mock detector and ONNX detector.
- V1 does not train models.
- V1 does not implement billing, enterprise RBAC, multiplayer collaboration, segmentation masks, or keypoints.

Engineering rules:
- Build vertical slices, not horizontal layers.
- Every phase must include API, DB, frontend, tests, and verification where applicable.
- No placeholder TODOs in committed code.
- All API contracts must be typed.
- All geometry stored in DB must use image coordinates, not screen coordinates.
- Job state transitions must be explicit and tested.
- Failures must produce useful error messages.
- Use atomic commits per deliverable.

Design rules:
- Avoid generic SaaS dashboards.
- Use dense but readable technical UI.
- Use motion to communicate state, not decoration.
- Pipeline execution, bbox detection, timeline replay, and dataset diff must have signature animations.
- Apply strong spacing, hierarchy, typography, and state clarity.

10. Phase prompt template cho Codex

Mỗi phase dùng prompt này, thay [PHASE].

Implement [PHASE] for VisionFlow Studio.

Before coding:
1. Inspect the existing codebase.
2. Identify affected modules.
3. Write a concise implementation plan.
4. Confirm data contracts and state transitions.

During coding:
1. Create or update Prisma models/migrations if needed.
2. Implement NestJS controller/service/module.
3. Implement frontend route/components/hooks.
4. Implement tests for core logic.
5. Update OpenAPI/DTO/Zod contracts.
6. Add seed/demo data if the feature needs visible UI.
7. Keep changes atomic and avoid unrelated refactors.

After coding:
1. Run typecheck, lint, tests.
2. Provide a verification checklist.
3. List changed files.
4. Explain any tradeoffs.
5. Do not leave placeholder TODOs.

11. Quality gates bắt buộc

Backend gates

- DTO validates every request.
- Service checks project ownership.
- Prisma transaction used for multi-write operations.
- Queue payload contains IDs, not huge blobs.
- Job status transition is valid.
- Error path writes errorMessage.
- AuditLog written for user-visible mutations.

Frontend gates

- Loading state exists.
- Empty state exists.
- Error state exists.
- Keyboard shortcut documented.
- Canvas coordinate math tested.
- Query invalidation correct.
- No layout shift on loading.
- Motion has reduced-motion fallback.

CV worker gates

- Health endpoint works.
- Bad input returns 400.
- Mock detector returns deterministic-enough valid geometry.
- ONNX detector errors are readable.
- Output matches backend Prediction contract.

Portfolio gates

- README has architecture diagram.
- Demo video follows exact script.
- Screenshots show annotation, pipeline, job detail, timeline.
- CV bullets are impact-based, not stack soup.
- Repo has one-command local boot.

12. Build order thực tế, không tự sát

Làm theo thứ tự này:

1. Repo + infra
2. Prisma schema
3. Project/media upload
4. Dataset version
5. Annotation API
6. Annotation canvas
7. Pipeline CRUD
8. React Flow builder
9. Inference job API
10. BullMQ worker
11. CV worker mock detector
12. Prediction storage
13. Job detail UI
14. Evaluation metrics
15. Timeline replay
16. Export YOLO/COCO
17. Landing + motion polish
18. Tests + README + demo video

Không đảo thứ tự. Đừng polish landing trước. Đừng train model trước. Đừng làm segmentation trước. Đừng làm realtime collab.

13. CV bullets sau khi xong

VisionFlow Studio — Fullstack Computer Vision Pipeline Platform

- Built a fullstack computer vision platform with React, TypeScript, NestJS, PostgreSQL, Redis, BullMQ, MinIO, and Python FastAPI.
- Implemented media ingestion, immutable dataset versioning, bounding-box annotation storage, label class management, audit logs, and YOLO/COCO export workflows.
- Designed an asynchronous inference orchestration system using Redis/BullMQ workers, Python CV services, ONNX Runtime, prediction persistence, job progress streaming, and reproducible artifact storage.
- Built a high-interaction frontend with canvas-based annotation, zoom/pan, bbox editing, React Flow pipeline builder, animated prediction overlays, dataset version diff, and video/frame timeline replay.
- Added evaluation reports with IoU-based ground-truth matching, precision/recall metrics, confusion matrix, worker logs, and visual error inspection.

14. Kết luận thẳng

VisionFlow Studio đáng làm. Nó đủ frontend, đủ backend, đủ worker, đủ product depth, đủ portfolio wow. Nhưng chỉ thắng nếu bạn giữ kỷ luật:

V1 = annotation + dataset versioning + pipeline + async inference + evaluation + replay.
V2 = training + segmentation + collaboration.

Dùng Codex kiểu GSD: mỗi phase là một vertical slice có verify, không để agent lang thang sinh code vô hướng. Dùng Taste/Impeccable/Emil để UI có gu, nhưng backend vẫn phải là engine thật.